Shane Murphy	Overall Status
ITT – ICS CD Adoption Dashboard	Green
ITT – ICS CD Adoption Dashboard
Milestone	Target Date	Actual Date	Status
Use cases and Technical Architecture	28/10/ 2013	22/10/2013	Complete
Prototype 1	11/12/ / 2013	11/12/ / 2013	Complete
Prototype 2 – Exam Break	10/01/ / 2014	10/01/2014	Complete
Restart Dev	03/02 / 2014	03/02/2014	Complete
Easter Break	14/04 / 2014
Complete	07/05/ / 2014
Demo and Handover	12/05 / 2014
Accomplishments:
Implemented a graph of build times for each project.
Implemented logging in the application
Default page checks the state of the DB an decides what action should be called.
Installed Quartz 2 to check database for updates periodically.
Created Quartz job whch checks if the DB is behind the Server.
Upcoming Work:
Look at how information from Jenkins should be stored. Seperate page, tab, etc.
Come back to workitems issue (defects)
Implement methods to update already existing projects.
Unit Tests
Issues/risks:
Still none of the workitems associated with a build are defects – There should be 89 WorkItems returned -
24 of these Should be Tasks.
25 Stories
2 Track Build Items
2 Impediments
2 Retrospectives
Still to try other methods on this object.
TeamMembers returned from server, but not persisting in Domain class after saving.
How to parse RDF/XML – easy with plain XML, not all elements recognised with RDF/XML.