Shane Murphy	Overall Status
ITT – ICS CD Adoption Dashboard	Green
ITT – ICS CD Adoption Dashboard
Milestone	Target Date	Actual Date	Status
Use cases and Technical Architecture	28/10/ 2013	22/10/2013	Complete
Prototype 1	11/12/ / 2013	11/12/ / 2013	Complete
Prototype 2 – Exam Break	10/01/ / 2014
Restart Dev	03/02 / 2014
Easter Break	14/04 / 2014
Complete	07/05/ / 2014
Demo and Handover	12/05 / 2014
Accomplishments:
Asked Question on jazz forums about getting getting workItems for a build result.
Error in calculating total workitems for project - 45 WorkItems associated with the Project and saved to database.
Created sitemesh template for site
Applied CSS to sitemesh
Upcoming Work:
Graph Build duration
Look at taking information from Jenkins
Come back to workitems issue (defects)
Issues/risks:
Lost all virtual machines, had to reinstall VM, Server and sample project.
Still none of the workitems associated with a build are defects – might be related to project sample install.