	Overall Status
ICS CD Adoption Dashboard	Green
ITT - ICS Continuous Delivery Adoption Dashboard
Milestone	Target Date	Actual Date	Status
Use cases and Technical Architecture	28/10/ 2013	22/10/2013	In progress
Prototype V 1	11/13/ / 2013
Prototype V 2	12/11/ / 2013
Accomplishments:
Tech Research and Comparison
Installed environment software
User Stories
Upcoming Work:
Review User stories With Mentor
Format tech research into tech architecture document and research document.
Issues/risks:

---
ICS CD Adoption Dashboard	Green
ITT - ICS Continuous Delivery Adoption Dashboard
Use cases and Technical Architecture	28/10/ 2013	22/10/2013	Completed
Prototype V 1	11/13/ / 2013
Prototype V 2	12/11/ / 2013
Completed Use Cases
Decided on Technologies to be implemented
Learning Groovy/Grails basics (Tutorials)
Set up IDE environment
Looking at IBM OneUI files and documentation
Class Diagrams
Logical Architecture Diagram
Use OneUI files to create View Templates in grails
Create Model classes based on Class Diagrams

---
ITT - <project name>	<status colour>
ITT - <project name>