	Overall Status
ICS CD Adoption Dashboard	Green
ITT - ICS Continuous Delivery Adoption Dashboard
Milestone	Target Date	Actual Date	Status
Use cases and Technical Architecture	28/10/ 2013	22/10/2013	In progress
Prototype V 1	11/13/ / 2013
Prototype V 2	12/11/ / 2013
Accomplishments:
Tech Research and Comparison
Installed environment software
User Stories
Upcoming Work:
Review User stories With Mentor
Format tech research into tech architecture document and research document.
Issues/risks:

---
ICS CD Adoption Dashboard	Green
ITT - ICS Continuous Delivery Adoption Dashboard
Use cases and Technical Architecture	28/10/ 2013	22/10/2013	Completed
Completed Use Cases
Decided on Technologies to be implemented
Learning Groovy/Grails basics (Tutorials)
Set up IDE environment
Looking at IBM OneUI files and documentation
Class Diagrams
Logical Architecture Diagram
Use OneUI files to create View Templates in grails
Create Model classes based on Class Diagrams

---
Shane Murphy	Overall Status
ITT – ICS CD Adoption Dashboard	Green
ITT – ICS CD Adoption Dashboard
Use cases and Technical Architecture	28/10/ 2013	22/10/2013
Installed extra RAM
After additional research, switched from REST API to Java API
Identified where to find information needed for summary statistics in RTC (Build Duration, SPRs, Defects).
Created RTC Service which can access projects (Teams) and all builds under these projects. Access to members of each team also provided.
Updates to class diagrams as more information obtained from returns in the code.
Updated models to hold information that may be relevant where more granularity may be of use.
Access Work Items for each project (For Defects and SPRs).
Database setup methods. (Retrieve all information and store it as a starting context to be later updated by other methods)
Asses how to access information in RQM.
OneUi CSS is not being applied to HTML for some reason.

---
ITT - <project name>	<status colour>
ITT - <project name>
Use cases and Technical Architecture	28/10/ 2013	22/10/2013

---
ITT - <project name>	<status colour>
ITT - <project name>