Shane Murphy	Overall Status
ITT – ICS CD Adoption Dashboard	Green
ITT – ICS CD Adoption Dashboard
Milestone	Target Date	Actual Date	Status
Use cases and Technical Architecture	28/10/ 2013	22/10/2013	Complete
Prototype 1	11/12/ / 2013	11/12/ / 2013	Complete
Prototype 2 – Exam Break	10/01/ / 2014
Restart Dev	03/02 / 2014
Easter Break	14/04 / 2014
Complete	07/05/ / 2014
Demo and Handover	12/05 / 2014
Accomplishments:
Installed extra RAM
After additional research, switched from REST API to Java API
Identified where to find information needed for summary statistics in RTC (Build Duration, SPRs, Defects).
Created RTC Service which can access projects (Teams) and all builds under these projects. Access to members of each team also provided.
Updates to class diagrams as more information obtained from returns in the code.
Updated models to hold information that may be relevant where more granularity may be of use.
Upcoming Work:
Access Work Items for each project (For Defects and SPRs).
Database setup methods. (Retrieve all information and store it as a starting context to be later updated by other methods)
Asses how to access information in RQM.
Issues/risks:
OneUi CSS is not being applied to HTML for some reason.