	Overall Status
<project name here>	Green
<project name here>
Milestone	Target Date	Actual Date	Status
Use cases and Technical Architecture	28/10/ 2013		In progress
Prototype V 1	11/13/ / 2013
Prototype V 2	12/11/ / 2013
Accomplishments:
Tech Research and Comparison
Installed environment software
Upcoming Work:
User stories
Format tech research into tech architecture document and research document.
Issues/risks:

---
ITT - <project name>	<status colour>
ITT - <project name>