Shane Murphy	Overall Status
ITT – ICS CD Adoption Dashboard	Green
ITT – ICS CD Adoption Dashboard
Milestone	Target Date	Actual Date	Status
Use cases and Technical Architecture	28/10/ 2013	22/10/2013	Complete
Prototype 1	11/12/ / 2013	11/12/ / 2013	Complete
Prototype 2 – Exam Break	10/01/ / 2014
Restart Dev	03/02 / 2014
Easter Break	14/04 / 2014
Complete	07/05/ / 2014
Demo and Handover	12/05 / 2014
Accomplishments:
Time spent understanding REST – better use of time to return to RTC and Java API to finish functionality here before tackling RQM/Jenkins functionality
Split Services out into DomainService and RTC Service
Domain classes aded and cardinality constraints implemented and cascade delete operations – Key constraint issues originally.
Method to retrieve database state fully functional for Teams and Builds.
Average Build Time for team passed into teamInfo view.
Views implemented for Teams/Builds/WorkItems.
Upcoming Work:
Fix WorkItems issues.
Implement graphic representation for build times (over time).
Debug CSS issues.
Issues/risks:
OneUi CSS is not being applied to HTML for some reason.
Breakpoints do nothing.
Intermittent issues with Domain methods (get() exists())
WorkItems not saving or associating with their builds, but are being retrieved correctly from the server.
WorkItems proving to be difficult – Issues saving them, got this working, then constraint (many to many) issues when deleting (dropping entire tables for testing), fixed this and workitems were no longer saving